# Micro Project 3 – AI Email / Message Classifier

4–5 Day Intern Project | Next.js + FastAPI + Free/Local LLM

# 1. Project Objective

Build an application that accepts an email or business message and uses AI to classify it, identify priority and sentiment, summarize the issue, and suggest the next action.

# 2. Functional Scope

Create/store messages.

Analyze messages with AI.

Classify category such as Incident, Request, Complaint, Inquiry or General.

Assign priority such as Critical, High, Medium or Low.

Detect basic sentiment.

Generate a short summary and suggested action.

Message history with search and filters.

Dashboard with category and priority counts.

# 3. REST API Requirements

POST /api/messages – Create message

GET /api/messages – List/search/filter messages

GET /api/messages/{id} – Get message

DELETE /api/messages/{id} – Delete message

POST /api/messages/{id}/analyze – Analyze message

GET /api/messages/summary – Summary statistics

GET /api/messages/category/{category} – Filter by category

GET /api/messages/priority/{priority} – Filter by priority

# 4. AI / Free LLM Requirement

The AI should return structured fields such as category, priority, sentiment, summary and suggested_action. Validate the response before persisting it. Use a controlled list of categories/priorities rather than allowing arbitrary values.

The project must work without a paid LLM dependency. The intern may use an approved free/local LLM option provided by the training environment. The LLM provider should be hidden behind an LLM service interface so it can be replaced later.

# 5. Recommended Architecture

Next.js presentation layer → API service → FastAPI router → message service → repository and LLM service → SQLite. Keep classification rules and LLM interaction out of route handlers.

Recommended backend layering:

API/Router: receives HTTP requests and returns responses.

Schema: validates request and response data using Pydantic.

Service: contains business logic.

Repository: handles database access.

LLM Service: handles AI calls and response parsing.

Tests: validates API and important business behavior.

# 6. Suggested Frontend Structure

app/ – pages and route structure

components/ – reusable UI components

services/ – API client/service functions

types/ – TypeScript models

hooks/ – reusable client-side logic where needed

lib/ – shared utilities/configuration

# 7. 4–5 Day Execution Plan

Day 1: Requirements, message model, enum design, API contract and CRUD backend.

Day 2: Filtering/summary APIs, validation/tests and Next.js message screens.

Day 3: Frontend integration, LLM service, classification and structured output.

Day 4: Dashboard, error handling, testing, documentation and demo.

Day 5 (buffer/stretch): Add similarity/duplicate-message detection, improve prompts and strengthen tests.

# 8. Engineering Guidance

Define enums/constants for category, priority and sentiment.

Treat AI classification as an assistive feature, not an unquestioned source of truth.

Validate both user input and LLM output.

Use query parameters for flexible filtering instead of creating excessive endpoints.

Keep dashboard aggregation logic on the backend.

Do not hardcode API URLs; use environment configuration.

Use proper TypeScript interfaces for message and analysis responses.

Test invalid input, missing messages and failed AI responses.

Add basic prompt examples to the README so another developer can understand the AI behavior.

# 9. Mandatory Standards

API-first: define endpoint, request and response contracts before frontend integration.

No business logic inside route handlers.

Use Pydantic for backend validation and TypeScript types on the frontend.

Use environment variables for configuration and secrets.

Return appropriate HTTP status codes.

Handle loading, empty, validation and server-error states in the UI.

Use meaningful naming and small, focused functions.

Avoid duplicated code; create reusable components/services when appropriate.

Use Git with feature branches and meaningful commits.

Do not commit .env files, API keys or passwords.

Write tests for the most important API and business scenarios.

Document setup, environment variables, APIs and AI behavior in README.md.

# 10. Submission Deliverables

Source code

README.md

API specification

Database/schema design

Architecture diagram

Test cases/results

AI prompt and sample outputs

Demo video or live demonstration

# 11. Definition of Done

Application runs locally using documented setup steps.

Frontend successfully communicates with FastAPI through documented APIs.

Core use cases work end-to-end.

Validation and error handling are implemented.

AI feature produces a structured result and handles failures safely.

At least basic automated API tests are passing.

No secrets are committed to the repository.

README and API documentation are complete.

Intern can explain the architecture, API flow, database model and AI flow during demo.

# 12. Suggested Demo – 10 Minutes

Explain the problem and key requirements.

Show the architecture and API flow.

Demonstrate one complete business flow from Next.js to FastAPI to database.

Demonstrate the AI feature and explain the structured output/validation.

Show Swagger/OpenAPI and a few API tests.

Briefly explain Git structure, challenges and what would be improved with more time.

# 13. Important Scope Note

This is a learning micro-project, not a production system. Do not spend most of the 4–5 days on visual design, authentication, deployment or advanced AI infrastructure. The primary evaluation focus is clean engineering, API-first thinking, separation of concerns, validation, testing, Git discipline and the ability to explain design decisions.